**What is a Project Management Framework?**

### A *Project Management Framework* is a detailed breakdown of all the required tasks that need to be undertaken as part of a project, as well as a timeline for each task and who is responsible for its implementation.

### Why is a Project Management Framework important?

### A *Project Management Framework* is used to assist in tracking, evaluating and communicating the progress of a project. It is important for the Project Manager to know at what stage the project is at any given time. A *Project Management Framework* is useful to assist in keeping the project on track and determining how long it will take to complete the project.

### How do I create a Project Management Framework?

### The following steps accompany the template *Project Management Framework* provided by Sport and Recreation Victoria. This is a guide only and you are free to use/modify the template or use your own.

**Project Variations:** If there is a need to vary any aspect of the project, please discuss these changes with Sport and Recreation Victoria as early as possible.

### Who do I contact for further clarification?

For further information on the *Project Management Framework* please contact your Sport and Recreation Victoria representative.

### Infrastructure Projects: Task examples for inclusion

The table on the following page contains example inclusions for a Project Management Framework. This table and its contents is not an exhaustive list and should be used as a guide only. Council is encouraged to include any additional steps relevant to their project. Some steps in this list may not be relevant to your project.

**Task Examples for Inclusion**

|  |  |  |
| --- | --- | --- |
| Form Project Steering Group | Issue planning permit | Appoint contractor |
| Recruit project manager | Issue building permit | Works commence on-site |
| Engage stakeholders | Design & consultants brief | Site preparation |
| Consult industry bodies | Project board review approval brief | Construction by contractor |
| Appoint design consultants | Report to council | Works completed on-site |
| Prepare concept design drawings | SRV outcome advised | Inspect & Issue practical completion certificate |
| Obtain cost plan A | Approve concept design & project cost estimates | Occupancy permit |
| Signoff from stakeholders | Activity Schedule signed | Inspect & issue final completion certificate |
| Prepare planning permit application documents | Prepare drawing specification | Acknowledgement plaque |
| Submit planning permit application documents | Advertise tenders | Official opening |
| Advertise planning permit application | Receive & evaluate tenders | Final claim with supporting documents to SRV |
| Prepare & submit building permit application | Prepare tender contract documents |  |

**Planning Projects: Task examples for inclusion**

|  |  |  |
| --- | --- | --- |
| Project brief finalised | Community engagement and consultation | Draft plan released for public review |
| Literature review | Draft plan developed | Plan endorsed/adopted by Council |

|  |
| --- |
| To receive this publication in an accessible format please phone the National Relay Service on 13 36 77.Authorised and published by the Victorian Government.© State of Victoria, 2019. Except where otherwise indicated, the images in this publication show models and illustrative settings only, and do not necessarily depict actual services, facilities or recipients of services. This publication may contain images of deceased Aboriginal and Torres Strait Islander peoples. |

**Project Details:**

|  |  |
| --- | --- |
| **Project title** |  |
| **Council name** |  | **PMF version date** |  |

**Project Manager Details:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name:** |  | **Address** |  |
| **Position** |  | **Phone number** |  |
| **Organisation** |  | **Email** |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Project task** | **Start date** | **End date** | **Task responsibility**  | **Responsible organisation** | **Task Complete (Y/N)** |
| **Eg:** Design & consultants brief | 12/06/2012 | 12/07/2012 | John Citizen | Example City Council | N |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

 **Note:** All minutes and agendas of project meetings should be forwarded to your SRV representative. Please add tasks as appropriate.

|  |
| --- |
| **Summation of project issues and challenges** |
| (Note variation in proposed and actual timeframes) |