

|  |
| --- |
| Consultation Process |
|  |

Repeat process as required

**REVIEW WORKSHOP**

Workshop with stakeholders to test and endorse project functional requirements and priorities

**STAKEHOLDERS IDENTIFICATION & SELECTION**

Ensure a diversity & equality of stakeholders are represented, including female participants & users

**CONCEPT DESIGN**

Production of concept design by the consultant team

**REVIEW WORKSHOP**

Workshop with stakeholders to test & refine concept design

**CONSULTANT ENGAGEMENT**

To assist with design consultation process

**PROJECT BRIEF**

Confirm project functional & accommodation requirements

**STAKEHOLDERS BRIEFING**

Define project scope, objectives & vision

**BRIEF FORMATION**

(Refer to Project Scoping Diagram)

**REVISED CONCEPT DESIGN**

Production of revised concept based on workshops

**DETAILED DESIGN**

Consultants to proceed with project detailed design and documentation   
of endorsed concept design

**STAKEHOLDER SIGN-OFF**

Sign-off and endorsement of agreed concept design

Government / project manager

Design consultant team

Stakeholders

**LEGEND:**