

|  |
| --- |
| In-Kind and Voluntary Support |
| Example |

Project Name: John Smith Rifle Clubrooms Redevelopment

Details of Voluntary Labour

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task to be completed | Name/s of those who will undertake task & qualification | Number of hours | Rate per hour | Total cost |
| Demolish existing club rooms | John SmithJohn DoeJohn Citizen | 161616 | $20$20$20 | $320$320$320 |
| Remove building rubble | John DoeJohn Citizen | 88 | $20$20 | $160$160 |
| Preparation works for and laying of concrete slab | John Builder (Concreter)John Citizen | 2016 | $45$20 | $900$320 |
| Preparation and painting of windows frames, doors and internal and external walls | John Painter (Painter)John Smith | 4020 | $45$20 | $1800$400 |
| General clean up of site following completion of construction | John SmithJohn Doe | 1010 | $20$20 | $200$200 |
|  | **Total:** | **180** |  | **$5100** |

##

|  |  |
| --- | --- |
| Community/club representative:Jane President | SignatureJane P |



|  |
| --- |
| In-Kind and Voluntary Support |
| Example |

Project Name: John Smith Rifle Clubrooms Redevelopment

Details of In-Kind Suppor

|  |  |  |
| --- | --- | --- |
| Goods/service to be provided | Supplier | Value |
| Use of Bob Cat & Tip Truck - 2 full days | Construction Company A | $5000 |
| Supply and delivery of:20 cubic metres of ready mix concrete for concrete slab | Construction Company A | $3000 |
| 2000 bricks for club rooms | Hardware Store B | $2000 |
| Supply and delivery of:5 cubic metres of paving sand for paved wheelchair access ramp | Hardware Store B | $1500 |
| 60 litres of paint, rollers, brushes, drop sheets | Hardware Store B | $1200 |
|  | **Total:** | **$12,700** |

|  |  |
| --- | --- |
| Community/club representative:Jane President | SignatureJane P |

|  |
| --- |
| To receive this publication in an accessible format phone 1300 366 356, using the National Relay Service 13 36 77 if required, or email grantsinfo@sport.vic.gov.auAuthorised and published by the Victorian Government, 1 Treasury Place, Melbourne.© State of Victoria, Department of Health and Human Services April 2018.Available at [www.sport.vic.gov.au/grants](http://www.sport.vic.gov.au/grants) |